TECHNICAL SPECIFICATIONS

Stand Construction Services for Expo Real 2025 for the Promotion of the Investment Image of the Republic of Moldova and Investment Attraction

1. Title of the Service:

Design, Construction, Assembly, and Dismantling of the National Stand of the Republic of Moldova at Expo Real 2025 (Cod CPV: 79951000-5).

2. Purpose of the Procurement:

The purpose of this procurement is to contract a professional company for the Design, construction, full installation, and dismantling of a stand on 24 m² exhibition space for the Republic of Moldova at Expo Real 2025 (held on the 06 – 08 October), to be held in Munich, Germany, in October 2025. The stand must reflect Moldova’s investment attractiveness and provide an optimal space for B2B and promotional activities.

3. General Objectives:

- To build a visually attractive and functional national stand representing Moldova at Expo Real 2025.

- To ensure the stand is aligned with Moldova’s country branding and investment promotion strategy.

- To create a space that facilitates business meetings, presentations, and promotional materials distribution.

- To ensure a high-quality and timely delivery of construction and dismantling services.

4. Requirements for the Company:

- Proven experience in designing and constructing exhibition stands for international fairs (minimum 5 international fairs in the last 2 years);

- Ability to implement construction services in the European Union, preferably with experience at Expo Real;

- Financial and technical capacity to deliver a turnkey stand project;

- Compliance with Messe München’s technical and safety regulations.

- Possession of necessary permits, insurance, and compliance with labor and safety standards.

### 5. Activities to be Carried Out:

- Stand design concept creation in line with Invest Moldova Agency's branding and visual identity.

- Coordination with Messe München for technical compliance and space utilization.

- Construction and installation of the stand (including flooring, walls, lighting, furniture, storage space, and branding elements).

- Provision and setup of audiovisual equipment (screens, electrical outlets, lighting).

- Cleaning of the stand before its first time usage by the exhibitor.

- On-site logistical support during installation and dismantling.

- Dismantling and removal of all stand components at the end of the fair.

- Delivery of final photos and documentation upon completion.

6. Requirments for the stand:

- Materials and Features

- Print on fabric (for branding and graphic walls)

- LED lighting, including:

- Standard LED light fixtures

- LED lights mounted on busbar system (for flexible spotlighting)

- Plexiglass (plexi) elements (for signage or design accents)

- Laminated board (for walls, counters, or furniture finishes)

- Wood components (for construction or decorative elements)

- Plywood (for internal structures or partitions)

- TV screen 65” (for multimedia display)

- Carpet flooring (entire stand area)

- Live plants (for decor and natural ambiance)

- Layout and Functional Zones

- Meeting area with tables and comfortable chairs for business discussions

- Central high table designed for tastings and informal interactions

- Designated back area used for storage and operational support

- 9 boxes of 6 glasses each

- Trash can

### 7. Deliverables and Obligations:

- Detailed 3D design proposal and technical plan (to be approved by Invest Moldova Agency).

- Fully constructed and equipped stand delivered no later than one day before the fair opens.

- On-site support during the setup and dismantling periods.

- Final dismantling of the stand and restoration of the exhibition space to its original state.

- Final report including photos, description of activities, and proof of delivery.

8. Contract Duration:

The contract shall be valid from the signing date until the full dismantling and reporting are completed, no later than October 31, 2025.

INITIATED:

| Name, Surname | Signature |
| --- | --- |
| Bocancea Costel, Senior Specialist, Investment Promotion Department |  |

COORDINATED:

| Name, Surname | Signature |
| --- | --- |
| Descalui Evelina, Head of Investment Promotion Department |  |
| Crudu Alexandru, Head of Institutional Management Department |  |