# SPECIAL CONDITIONS

# CONTENTS

These conditions amplify and supplement, if necessary, the general conditions governing the contract. Unless the special conditions provide otherwise, those general conditions remain fully applicable. The numbering of the articles of the special conditions is not consecutive but follows the numbering of the articles of the general conditions. In exceptional cases, and with the authorisation of the appropriate Commission departments, other clauses may be added to cover specific situations.

1.	Language of the contract

1.1	The language used shall be English or National Language.

2.	Communications

2.1	Contact details:

Contact name: Olga Gherman

Address: Technical University of Moldova, MD-2004, Chisinau, 168 Stefan cel Mare si Sfant Avenue, off 111

E-mail: olga.gherman@adm.utm.md

2.2	An electronic system will be used by the contracting authority and the contractor for all stages of implementation including, inter alia, management of the contract (amendments and administrative orders), reporting (including reporting on results) and payments.

3.	General obligations

3.1	The activities must comply with the rules lay down in the Communication and Visibility Manual for EU External Actions published on the  website of DG International Partnerships: https://ec.europa.eu/europeaid/funding/communication-and-visibility-manual-eu-external-actions_en .

3.2. 	The winning bidder must comply with all requirements specified in the Task Book (Caiet de Sarcini / Technical Specifications).

3.3. 	The winning bidder must designate a Contract Manager and a Technical Services and Operations Manager as described in the Task Book, sections 6.2.1 and 6.2.2.

4.	Origin

## 4.1	All goods purchased can originate in any country.

5	Performance guarantee

5.1	Performance guarantee is required.

6	Programme of implementation of tasks

6.1	The start date for implementation shall be the date of signature of the contract by both parties.

6.2.	The implementation period consists of two phases:

a)	Implementation Phase: begins from the date of contract signature and shall not exceed 6 (six) months. During this phase:

-	5G radio coverage in the UTM laboratory room shall be provided within maximum 1 (one) month from the start of the contract (subject to the dedicated spectrum being available at contract signing);

-	Complete delivery of the private 5G network service, including integration with the initially installed 5G radio system, shall be completed within 6 (six) months from the start of the contract.

b)	Operation/Exploitation Phase: begins with the formal acceptance by UTM of the Implementation Phase and extends until the end of month 48 (forty-eight) from the date of contract signature. This phase covers: operation and maintenance of the network 24x7, support for new services, post-integration optimization, and specialized Operation and Maintenance services.

6.3.	The total contract duration is 48 (forty-eight) months from the date of contract signature (4 years).

7.	Tax and customs arrangements

7.1	The applicable tax and customs arrangements are the following:

- The European Commission and the Republic of Moldova have agreed, according to the Annex No. 1 of the Government Decision no. 246 of 08.04.2010, to allow full exemption from the following taxes: VAT and customs duties.

8.	Commencement order

8.1	The supply contract shall enter into force from the date of signature from both sides.

9.	Period of implementation of the tasks

9.1	The total implementation period (Implementation Phase + Operation/Exploitation Phase) shall not exceed 48 (forty-eight) months from the date of contract signature.

9.2.	The Implementation Phase shall not exceed 6 (six) months from the date of contract signature.

9.3.	The Operation/Exploitation Phase shall begin no later than 6 (six) months after the date of contract signature and shall extend until month 48 of the contract.

10.	Quality of supplies

10.1	In case the quality or quantity of supplies will be supplied in unsatisfactory conditions/quality the Contacting Authority reserves the right to reduce the total amount of the contract by the amount of such goods supplied in the insufficient quantity and/or unsatisfactory quality.

10.2.	The contractor must comply with the Service Level Agreement as defined in sections 6.3.1 through 6.3.4 of the Task Book, including:

-	Transport and Core network availability: ≥ 99% monthly;

-	Radio network availability: ≥ 99.7% monthly;

-	Maximum data transfer rate: ≥ 100Mbps (DL) ≥ 20 Mbps (UL);

-	Latency: < 20 ms.

11.	Inspection and testing

11.1	The equipment and services will be inspected and tested at the Contracting Authority premises upon delivery and during the operation phase.

11.2.	The winning bidder must present a test plan detailing the specific tests for the contracted services in accordance with the regulations in force.

12.	General principles for payments

12.1	Payments shall be made in EUR or national currency in accordance with Articles 20.6 and 29.4 of the general conditions into the bank account notified by the contractor to the contracting authority (Annex V, Financial Identification Form).

The payment will be made upon the receipt of Commercial invoice, dully signed Certifying document of handing over the goods (Act of Acceptance), which are mentioned in the Technical Specifications (Annex II to the Contract) and Tax Invoice (converted at the official exchange rate of the National Bank of Moldova at the date of goods shipment) within 10 working days.

Pre-financing is not applicable to this contract.

Payments may be structured in milestones linked to the delivery of key project phases as agreed between the parties

13.	Data protection

13.1.	Processing of personal data related to the implementation of the contract by the contracting authority takes place in accordance with the national legislation of the state of the contracting authority and with the provisions of the respective financing agreement.

14.	Service Level Agreement (SLA) and incident management

14.1.	The contractor must comply with the SLA requirements as detailed in sections 6.3.1 through 6.3.4 of the Task Book, including incident response times and technical support response times.

14.2.	The contractor must establish a dedicated communication channel through its Technical Manager for monitoring response times.

15.	Governance and reporting

15.1.	Within 30 calendar days from the date of entry into force of the contract, UTM and the contractor will jointly establish the schedule of periodic meetings for project implementation.

15.2.	The contractor will periodically inform UTM representatives regarding aspects related to monitoring network quality and service level agreements.